# CS 250 Agile Team Charter Template

## SNHU Travel Website

## Item	## Response
Business Case/Vision / (value to attain)	SNHU Travel wants to increase market share by offering niche travel experiences.
Mission Statement / (result to accomplish)	Create a website that offers new and existing customers travel packages that are trendy, niche, and easy to book.
Project Team / (team members and roles)	The team includes: / Product Owner: In charge of the product backlog. / Scrum Master: Coaches the scrum team on best practices and ensures tasks completion. / Developer: Responsible for developing the product and communicating their work with the team. / Tester: Works with the scrum team to identify issues with the current product.
Success Criteria	Start date: May 26th, 2024 / Expected completion date: Within five weeks(June 23rd, 2024) / Final deliverable: An web application that allows users to browse and book niche travel experiences should be delivered by the completion date. / Key project objectives: / Create a travel website where users can browse and book different vacation packages. / Provide a website that works on different internet connected devices. / Stay within SNHU Travel's budget and timeline.
Key Project Risks	The three biggest risks for SNHU Travel are: / Many members of the team are new to Agile and Scrum processes. / That the product has a timeline that may only allow for a single sprint. / Making a travel website that scales.
Rules of Behavior / (values and principles)	Everyone's input is to be treated with respect. / Explain the reasoning behind decisions to keep the team engaged. / The team should keep discussion to topics relevant to the scrum event. Any sidebars should be noted for later discussion.
Communication Guidelines / (scrum events and rules)	Before, during, and after the sprint the following events will occur: / Sprint Planning, Daily Scrum, Backlog Refinement, Sprint Review, Sprint Retrospective / These events should be attended by relevant members, but be flexible if some team members are unavailable. This will prevent delays from scheduling conflicts.